# Risk Analysis

## Risk Heat Map

|  |  | Low Impact | Medium Impact | High Impact |
| --- | --- | --- | --- | --- |
| LIKELIHOOD | High | MEDIUM | HIGH Prioritization Disagreement Subjective Language Use | CRITICAL Requirements Volatility External System Omission |
|  | Medium | LOW | MEDIUM Tech Spec Withholding Change Deferment Opposition | HIGH Scope Creep Expectations |
|  | Low | LOW | MEDIUM Timeline Underestimation | MEDIUM Key Personnel Changes |

|  |  | Low |  | Medium |  | High |  | Critical |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Risk Register

| # | Risk | Description | Likelihood | Impact | Rating |
| --- | --- | --- | --- | --- | --- |
| 1 | Requirements Volatility | Customers changes requirements significantly and expects free accommodation | High | High | Critical |
| 2 | External System Omission | Customer omits critical external system interfaces discovered during development | High | High | Critical |
| 3 | Scope Creep Expectations | Customer demands additional features beyond agreed scope without budget adjustment | Medium | High | High |
| 4 | Prioritization Disagreement | Customer contests vendor professional ranking and prioritization of requirements | High | Medium | High |
| 5 | Subjective Language Use | Customer uses subjective language making it impossible to verify requirements | High | Medium | High |
| 6 | Technical Spec Withholding | Customer does not provide platform technical specifications citing security concerns | Medium | Medium | Medium |
| 7 | Change Deferment Opposition | Customer opposes deferring high-impact changes that exceed project constraints | Medium | Medium | Medium |
| 8 | Key Personnel Changes | Account Manager suddenly replaced taking institutional knowledge with them | Low | High | Medium |
| 9 | Timeline Underestimation | Tender bidding team underestimated time necessary for requirements capture | Low | Medium | Medium |